# Team Work Allocation - E-Commerce Web Application (MVP)

Recommended Team Work Allocation

| Module | Team | Effort |
| --- | --- | --- |
| User Authentication & Core Setup | Member 1 (Johnny) | 33% |
| Product & Admin Management | Member 2 (YingTong) | 33% |
| Shopping Cart & Checkout | Member 3 (Shahul) | 34% |

## Member 1

Frontend: Home, Login, Register, Dashboard, Navbar, Logout
Backend: Register/Login APIs, JWT, Password hashing, Protected routes
Database: Users
Testing: Auth
Docs: Auth API & User Flow

## Member 2

Frontend: Product list/details/search/filter, Admin page
Backend: Product CRUD/Search APIs
Database: Products, Categories
Testing: CRUD
Docs: Product API & ERD

## Member 3

Frontend: Cart, Checkout, Order Confirmation
Backend: Cart & Order APIs
Database: Cart, Orders, Order Items
Testing: Cart/Checkout
Docs: Order Flow

## Shared Responsibilities

| Task | Lead | Support |
| --- | --- | --- |
| GitHub Repository Setup | Member 1 | All |
| Project Structure | Member 1 | All |
| Database Review | Member 2 | All |
| API Integration | All | All |
| UI Consistency | Member 2 | All |
| Deployment (Frontend & Backend) | Member 3 | All |
| Final Testing | All | All |
| README | Member 1 | All |
| Bug Log | Member 3 | All |
| Wireframes | Member 2 | All |
| Final Report | All | All |
| Presentation Slides | All | All |

## 5-Day Schedule

| Day | Member 1 | Member 2 | Member 3 |
| --- | --- | --- | --- |
| Day 1 | Project setup, Authentication design | Product database & wireframes | Cart database & checkout design |
| Day 2 | User APIs + JWT | Product APIs + Admin CRUD | Cart & Order APIs |
| Day 3 | Login/Register UI | Product UI | Cart & Checkout UI |
| Day 4 | Integration & Authentication testing | Product integration | Cart integration & Deployment |
| Day 5 | Bug fixes, README | Documentation & ER Diagram | Deployment, Presentation, Final Testing |

Git Branch Strategy

To minimize merge conflicts:

- Member 1: origin/Johnny

- Member 2: origin/yingtong-products

- Member 3: origin/Shahul-cart

- Main branch: main  (protected with rules)

- Create pull requests and perform code reviews before merging into main.

Project Structure

MarioMart

DOC

Document files

SRC

assets

Component

ProductCard.js

NavBar.js

Styles

Css files

Authentication

JS files

Products

JS files

Cart

JS files

Checkout

JS files

1. Shopping Cart Table

The shopping cart stores the products a user intends to purchase before checkout.

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| cart_id | SERIAL | Primary Key | Cart ID |
| user_id | INTEGER | FK → users.user_id | Owner of the cart |
| product_id | INTEGER | FK → products.product_id | Product added |
| quantity | INTEGER | NOT NULL DEFAULT 1 | Quantity selected |
| created_at | TIMESTAMP | DEFAULT CURRENT_TIMESTAMP | Date added |
| updated_at | TIMESTAMP | DEFAULT CURRENT_TIMESTAMP | Last updated |

2. Orders Table

This table stores one record for every completed checkout.

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| order_id | SERIAL | Primary Key | Order Number |
| user_id | INTEGER | FK → users.user_id | Customer |
| total_amount | DECIMAL(10,2) | NOT NULL | Order Total |
| status | VARCHAR(20) | DEFAULT 'Pending' | Pending, Completed |
| order_date | TIMESTAMP | DEFAULT CURRENT_TIMESTAMP | Purchase Date |

3. Order Items Table

Each order can contain multiple products. This table stores those individual items.

| Column | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| order_item_id | SERIAL | Primary Key | Item ID |
| order_id | INTEGER | FK → orders.order_id | Order |
| product_id | INTEGER | FK → products.product_id | Product purchased |
| quantity | INTEGER | NOT NULL | Quantity |
| price | DECIMAL(10,2) | NOT NULL | Product price at purchase time |
| subtotal | DECIMAL(10,2) | NOT NULL | quantity × price |